PROJECT AEGIS

Implementation Plan

Prescriptive KPI & Performance Dashboard

v1.0  |  May 2026  |  Smita Harding

| Document | Version | Status | Author |
| --- | --- | --- | --- |
| Implementation Plan | v1.0 | Final | Smita Harding |

# 1. Overview

Project Aegis is delivered in two phases. Phase 1 (v1.0) is a fully functional portfolio build using simulated data and a local SQLite database. Phase 2 (v2.0) describes the enterprise evolution path: live data connectivity, multi-region support, and automated AI briefings. The two phases share the same application architecture — only the data and deployment layers change.

# 2. Phase 1 — v1.0: Portfolio Build

## 2.1  Delivery milestones

| # | Milestone | Status | Output |
| --- | --- | --- | --- |
| 1 | KPI design & simulated database | ✅ Complete | build_database.py — 16 weeks, 14 columns, workforce formula |
| 2 | Anomaly detection engine | ✅ Complete | detect_anomalies.py — SLA, severity, WoW rules |
| 3 | Claude AI agent — dual persona | ✅ Complete | ai_agent.py — Executive Copilot + Operations Copilot |
| 4 | Streamlit dashboard — v3 light theme | ✅ Complete | app.py — KPI cards, pill charts, AI governance panel |
| 5 | Documentation suite | ✅ Complete | PRD v2.0, TRD v1.0, Page Flow v1.0, UX/UI Brief, Schema doc |
| 6 | Deploy to Streamlit Community Cloud | ⏳ Pending | Push to GitHub, add API key secret, verify cold start |

## 2.2  Deployment steps (Task 16)

- Push all files to a public GitHub repository. Add kpi_dashboard.db to .gitignore.

- Connect the repo at share.streamlit.io. Set main file: app.py.

- Add ANTHROPIC_API_KEY in Streamlit Secrets Manager (Settings > Secrets).

- Deploy. The DB auto-init guard in app.py creates kpi_dashboard.db on first cold start.

- Verify: select a flagged week, enter the API key, press Generate Executive Governance Briefing.

Technical constraint: kpi_dashboard.db cannot be committed to the repository — SQLite files are binary and defeat version control. The DB auto-init guard in app.py (lines 40–41) calls build_database.build() on cold start. This means the first page load after deployment takes ~5 seconds while the database generates. All subsequent loads use the cached file.

# 3. Phase 2 — v2.0: Enterprise Evolution

Four capability upgrades define v2.0. Each is independent — they can be delivered in any order. The application architecture (anomaly detection engine, AI agent, Streamlit UI) requires no structural changes for any of these upgrades.

## 3.1  Live data connectivity

Replace build_database.py and the SQLite layer with a read-only connector to a cloud data warehouse (Snowflake, BigQuery, or Redshift). The anomaly detection engine queries the DB via a single SQL SELECT — replacing the connection string is the only change required in detect_anomalies.py. Data transformation (KPI derivation, formula calculation) moves to a dbt model layer, with Airflow scheduling weekly refreshes.

Dependency: access to the production ERP or data warehouse. GDPR compliance review required before connecting to any live invoice data.

## 3.2  Multi-region support

Add region_id as a second dimension key alongside week_id. The star schema design (PRD v2.0 Appendix A.1) supports this. In the UI, add a region selector to the sidebar. The KPI calculation and AI agent logic require no changes — the SQL query simply filters by region_id.

Enables: per-country SLA monitoring across UK, IE, DE, NL, BE, IT, FR, ES.

## 3.3  Dispute category breakdown

Add a dim_dispute_category dimension table and a category foreign key to the fact table. Surface as a stacked bar chart in Tab 1 — the '% Disputes by Category' view explicitly deferred from v1.0. Provides operations teams with root cause breakdown within the dispute metric.

Dependency: category classification data available in the source ERP.

## 3.4  Scheduled AI briefings

Run the AI agent on a weekly cron schedule (Monday 07:00 local time) against the freshest anomaly data. Push the structured output to email or a Slack channel so the Monday morning governance briefing lands in inboxes without anyone opening the dashboard. The ai_agent.run_all() function is already built and accepts a list of anomalies — scheduling is a wrapper task only.

# 4. Key Risks

| Risk | Phase | Mitigation |
| --- | --- | --- |
| Streamlit Cloud cold start failure | v1.0 | DB auto-init guard already in app.py. Test locally before pushing to GitHub. |
| Claude API key exposure | v1.0 | API key abstracted via Streamlit Secrets Manager. Never hardcoded. Never committed to source control. |
| Ghost Anomaly (AI hallucinates breach) | v1.0 + v2.0 | AI agent receives only the anomaly dict produced by detect_anomalies.py. No raw data passed. Anomaly detection is rule-based and deterministic. |
| GDPR compliance gate | v2.0 | No personal data sent to the Claude API. KPI data is aggregated operational metrics, not individual records. Legal review required before connecting live EU data. |
| Semantic drift (AI output quality degrades) | v2.0 | Monitor AI output quality quarterly. Re-evaluate system prompts if interventions become generic. Prompt versioning recommended. |
| Live data schema mismatch | v2.0 | Isolate data layer in a dbt model. Dashboard always reads from a standardised view. ERP schema changes are absorbed in dbt, not in app code. |