PROJECT AEGIS · EXECUTIVE LAUNCH BRIEF · CONFIDENTIAL · MAY 2026

Project Aegis

Prescriptive KPI & Performance Dashboard  ·  Autonomous Operational Governance Agent

Authored by: Smita Harding, AI Transformation Lead     Audience: VP Operations  ·  Director of Operations  ·  Director of Technology

1   The Problem — Current State

Pan-European B2B logistics payment operations managing 1,200–1,500 logistics companies across eight markets generate approximately 8,000–10,000 invoice line items per week. Contractual SLAs require payment release within 7 days and dispute resolution within 10 business days. When a KPI breaches its target, two things must happen fast: leadership must know, and corrective action must begin. Today, both happen slowly, for three compounding reasons.

| Failure | Business Impact |
| --- | --- |
| Reporting lag 3–7 days from KPI breach to leadership visibility. | Correction windows often close before intervention is possible. Downstream financial and compliance exposure accumulates unchecked. |
| Analytical bottleneck Senior PMs spend up to 30% of weekly capacity chasing operational leads across time zones. | Analyst capacity consumed by data gathering rather than solution design. Briefing quality is inconsistent and time-dependent. |
| Governance risk Structured KPI data and unstructured incident logs — IT tickets, shift notes, dispute records — are almost never systematically cross-referenced. | Corrective action plans rely on memory and institutional knowledge. Root cause analysis is anecdotal, incomplete, and variable in quality. |

2   The Solution

Project Aegis replaces manual reporting with an autonomous AI governance agent. The moment a KPI breaches its SLA threshold, the system detects it, cross-references the corresponding operational logs, and generates a tailored prescriptive briefings for leadership as well as business operations teams without human intervention.

| Capability | As-Is | With Project Aegis |
| --- | --- | --- |
| Time to insight | 1–7 days | Minutes |
| Briefing preparation | Manual — senior PM drafts based on inputs from operations leads and ad hoc data pulls | Autonomous — AI-generated from operational data |
| Root cause analysis | Retrospective and anecdotal; structured and unstructured data reviewed separately | KPI variance data and operational incident logs cross-referenced simultaneously at point of breach |
| Governance scope | One market or workstream at a time | Pan-European — all markets and key metrics monitored simultaneously |
| PM capacity freed | Up to 30% weekly capacity spent on variance report preparation | Reporting automated — PM capacity redirected to corrective action and strategic delivery |

3   What Is Being Launched

Project Aegis v1.0 is a fully operational governance dashboard built on a simulated 16-week scenario dataset. It is structured across four layers:

- a data layer (SQLite database seeded with formula-derived KPI data and operational incident notes);

- a detection layer (rule-based anomaly engine evaluating all ten KPIs against configurable SLA thresholds and week-on-week deterioration rules);

- an intelligence layer (dual Claude AI personas — one calibrated to executive financial risk, one to operational root cause);

- a presentation layer (Streamlit dashboard with two governance views, interactive 12-week trend charts, and prescriptive briefing panels).

KPI Coverage

| KPI | SLA Target | Governance View |
| --- | --- | --- |
| Invoice SLA Breach | = 0 (zero tolerance) | VP / Executive |
| Payment Accuracy Rate | ≥ 97% | VP / Executive |
| Dispute Rate | < 3% | VP / Executive |
| Invoice Volume | Baseline ~8,500/wk | VP / Executive |
| First-Pass Resolution Rate | ≥ 95% | BPE / Operations |
| Processing Cycle Time | < 3 days | BPE / Operations |
| Invoice Exception Rate | < 2% | BPE / Operations |
| Stuck Invoice Count | < 20 invoices | BPE / Operations |
| Dispute Resolution Rate | ≥ 90% | BPE / Operations |
| Manual Processing Hours | < 200 hrs/week | BPE / Operations |
| Open Dispute Count | Volume tracker | BPE / Operations |

AI Agent — Dual Persona System

Two AI personas are deployed, each calibrated to its audience. The Executive Copilot frames each breach in terms of financial exposure, capital risk, and governance accountability with language suited to VP-level steering. The Operations Copilot delivers tactical root cause analysis and three ranked corrective actions with expected operational impact. Both agents simultaneously ingest structured KPI variance data and qualitative operational incident notes, producing correlated, evidence-based output with no human drafting required.

Model: Claude Haiku (Anthropic). Output format: structured JSON schema enforced at the prompt level — deterministic, field-by-field rendered, no free-form generation risk.

4 Accuracy & Data Quality

v1.0 runs on 16 weeks of simulated data covering two distinct incident events: an ERP system failure (Weeks 8–12) and a staffing and volume pressure event (Weeks 14–16). KPI values are formula-derived using a validated workforce capacity model. All anomaly thresholds are configurable and fully documented in the Technical Requirements Document (TRD). AI output is rendered field-by-field from a structured JSON schema whereby hallucination risk in the briefing format is eliminated by design.

5   Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| AI output inaccuracy | Low | Structured JSON schema enforced at prompt level; output rendered field-by-field. No free-text generation in governance briefing. |
| Data quality dependency (live data in v2.0) | Medium | Anomaly engine flags data gaps. GDPR and data access review required before any live ERP or warehouse connection. |
| API key exposure | Low | Key stored in Streamlit Secrets Manager. Never committed to source control. Rotation policy to be set at post-launch handover. |
| v1.0 simulated data | Known | Clearly scoped as portfolio demonstration. v2.0 live data path — Snowflake/BigQuery connector, dbt models, Airflow scheduling — is fully documented in the Implementation Plan. |
| Cold-start delay on Streamlit Cloud | Low | DB auto-init guard runs on startup; approximately 5 seconds on first load, then cached. No data loss risk. |

6   Operating Costs

| Item | Cost |
| --- | --- |
| Streamlit Community Cloud | Free tier — no infrastructure cost |
| Claude Haiku API (per briefing) | ~$0.0025 per generation (2 API calls × ~500 tokens). At 10 briefings/week: under $0.10/week. |
| Additional compute / licensing | None in v1.0. |

7   Post-Launch Success Metrics

| Milestone | Measure | Target |
| --- | --- | --- |
| 30 days | Time from anomaly detection to first AI briefing | < 2 minutes |
| 30 days | Briefing format adopted in Weekly Business Review agenda | Integrated by WBR cycle 2 |
| 60 days | Reduction in PM time spent preparing variance reports | > 50% reduction |
| 90 days | AI-generated corrective actions validated against manual review output | Parity confirmed by Operations Director |

8   Launch Readiness & Access

All build, testing, and documentation tasks are complete. One step remains: deployment to Streamlit Community Cloud (push to GitHub, connect at share.streamlit.io, add API key in Secrets Manager, deploy). Estimated completion time is 30 minutes. The live dashboard URL and a 3–5 minute walkthrough recording will be circulated to this group immediately post-deployment.

9   Ownership & Accountability

| Responsibility | Owner |
| --- | --- |
| System build and maintenance | TBC |
| Anthropic API key management and rotation | To be assigned at post-launch handover |
| SLA threshold configuration — reviewed annually | Director of Operations |
| v2.0 live data connectivity roadmap | Director of Technology — scoped in Implementation Plan v1.0 |

LAUNCH SIGN-OFF

Launch signoff required from VP Operations, Director of Operations and Director of Technology